**Sprint 1 SCRUM Meetings**

Initial Backlog

|  |
| --- |
| App name |
| App slogan |
| App color scheme |
| App fonts |
| App Logo |
| General App style |
| High level app data display strategy |
|  |
| Assign project manager |
| Assign front end developers |
| Assign back end developers |
|  |
| Data usage from weather api |
| Data usage from time zone api |
| Data usage from hotel api |
| Data usage from flight api |
| Strategy for using weather api |
| Strategy for using time |
| Strategy for using hotel api |
| Strategy for using flight api |
|  |
| High level home page design |
| Integrate app logo |
| Integrate button to go to search page |
| Integrate button to go to quiz page |
| Add footer with information |
| Connect home page to search page |
| Connect home page to quiz page |
|  |
| Search page feature selection (what) |
| High level search page design (how) |
| Connect search page to home page |
| Connect search page to quiz page |
| Connect search page to results page |
| Design of navigation between searches |
| Design of locations search |
| Design of flights search |
| Design of hotels search |
| Implementation of navigation between searches |
| Feature selection for locations search |
| Feature selection for flights search |
| Feature selection for hotels search |
| Add app logo to navigation |
| Implement navigation between searches |
| Implement location search bar |
| Implement flights search bar |
| Implement hotels search bar |
| Design of popular vacations section |
| Decide which default vacations to display |
| Implementation of popular vacations section |
| Connect popular vacations with their results page |

**Meeting 1, 11/3/2021, 8:30 am**

Updated backlog

|  |
| --- |
| Data usage from time zone api |
| Data usage from hotel api |
| Data usage from flight api |
| Strategy for using time |
| Strategy for using hotel api |
| Strategy for using flight api |
|  |
| Connect home page to quiz page |
|  |
| Search page feature selection (what) |
| High level search page design (how) |
| Connect search page to home page |
| Connect search page to quiz page |
| Connect search page to results page |
| Design of navigation between searches |
| Design of locations search |
| Design of flights search |
| Design of hotels search |
| Implementation of navigation between searches |
| Feature selection for locations search |
| Feature selection for flights search |
| Feature selection for hotels search |
| Add app logo to navigation |
| Implement navigation between searches |
| Implement location search bar |
| Implement flights search bar |
| Implement hotels search bar |
| Design of popular vacations section |
| Decide which default vacations to display |
| Implementation of popular vacations section |
| Connect popular vacations with their results page |